PRODUCT REQUIREMENTS DOCUMENT

1. EXECUTIVE SUMMARY

1.1 Project Overview

The School ID Photo Capture Mobile App is a high-speed, offline-first imaging solution designed to replace legacy PC-based photography setups. Focused on yearly admit card photo shoots, the app allows Photographers, Organization Admins, and Staff to manage thousands of student records, capture high-quality ID photos with AI-assisted cropping, and perform professional-grade edits entirely on-device.

1.2 Vision Statement

To provide a mission-critical tool that ensures zero data loss in offline environments while reducing the student processing time to under 2 seconds through intelligent automation and optimized workflows.

1.3 Key Business Drivers

- Cost Efficiency: Migration from expensive PC setups to mobile devices.

- Data Accuracy: Elimination of manual student ID entry through synchronized database lookups.

- Time Savings: Automated background removal, auto cropping, and high-speed batch syncing.

2. SYSTEM SCOPE & USER ROLES

2.1 Primary Users

The application is designed for the following roles (strictly field-operation focused):

- Photographer

- Organization Admin

- Organization Staff

Responsibilities: Capture, Edit, and Upload student photos.

Context: High-volume capture in school/institutional environments.

2.2 External Ecosystem (Non-App Features)

- Administrative Oversight: Higher-level School Admins review photos via an existing Web Dashboard.

- Communication Loop: All workflow triggers (e.g., "Student X needs a re-shoot") are handled externally via Call or WhatsApp.

- In-App Warning Notifications: The app will feature System Warning Notifications (e.g., "Low Disk Space," "Sync Failed," "Encryption Error") to guide the user during operations.

3. COMPREHENSIVE FUNCTIONAL REQUIREMENTS

3.1 Module 1: Batch Capture (Static Overlay)

- Camera Interface: A specialized camera interface featuring a Static "Face Guide" Overlay for alignment.

  - Note: There is no active AI Live Viewfinder processing to conserve battery and CPU resources.

- Student Data Overlay: The camera view must display the current student's Name and Admission Number for verification.

- Post-Processing Detection: Integration with Google ML Kit to detect face orientation and proximity immediately after capture (not in real-time preview).

- Batch Workflow: After saving a photo, the app automatically transitions to the Next Student Capture View or returns to the list view to maintain high throughput.

3.2 Module 2: Professional Editing Suite

- Intelligent Auto-Crop: Crops image to standard ID dimensions based on facial landmarks.

  - Configuration: Crop ratios must be configurable in Settings (Standard 3.5cm x 4.5cm, 1:1, 4:3, or Custom).

- On-Device Segmentation: Removal of backgrounds using Selfie Segmentation ML.

  - Options: Configurable White, Blue, or Custom Colour fills.

- Manual Tuning: Fine-grain controls for Brightness, Contrast, Sharpness, Shadows, Highlights, Whites, Blacks, and Gamma.

3.3 Module 3: Encryption & Data Security

- Data at Rest: All captured photos and metadata are stored in an encrypted Hive database using AES-256 encryption.

- Privacy: Photos are hidden from the public device gallery/file managers to prevent unauthorized access or accidental deletion.

- Secure Tunnelling: Data is transmitted via HTTPS with SSL Pinning to prevent man-in-the-middle attacks.

3.4 Module 4: Sync Protocol & Compression Engine (v2.0)

- Compression Logic: Smart JPEG compression (80-90% quality) to reduce file size to <100KB without losing ID card print quality18.

- Downstream Sync (Fetch):

  - Implements Delta Sync. The app sends order_id and last_sync_timestamp.

  - The server returns only student records created or modified since that timestamp.

- Upstream Sync (Batch Upload):

  - Implements Multipart/Form-Data batching.

  - Uploads chunks of 10-20 records at a time.

  - Payload: High-res images sent as Binary files; Metadata and Thumbnails sent as a JSON string.

  - Exception Reporting: The server returns only the IDs that failed; the app marks specific failures for retry while marking the rest as "Synced".

- Resumable Uploads: If internet drops, the app tracks exactly which student records were uploaded and resumes automatically when connectivity returns.

4. USER INTERFACE & DESIGN STANDARDS

4.1 UI Principles

- Focus: High contrast for outdoor use.

- Touch Targets: 48dp minimum for all interactive elements to support fast-paced field work.

- Navigation: A simplified bottom-bar or drawer for "Home," "Capture," and "Sync Status".

4.2 Warning Notification System

The app will display critical system-level warnings:

- Capture Warnings: "Face not detected (post-process)," "Blur detected."

- System Warnings: "Low RAM - Close other apps," "Internal storage < 500MB."

- Sync Warnings: "Sync Failed - Retrying," "Server timeout."

5. TECHNICAL ARCHITECTURE

5.1 Hardware Requirements

- Minimum RAM: 4GB (Mandatory for ML Kit processing).

- Storage: 500MB free space minimum for local caching.

- Camera: 8MP+ with Autofocus.

5.2 Software Stack

- Framework: Flutter (Stable Channel).

- Local Storage: Hive (Encrypted NoSQL).

- Database Schema: Normalized Relational Structure.

- AI/ML: Google ML Kit (Post-Processing).

- API Communication: Dio with SSL Pinning and Multipart support.

6. PROJECT MILESTONES

| Phase | Milestone / Deliverables |
| --- | --- |
| Phase 1 | Capture & Edit Module: Development of Static Overlay, Post-Processing AI, Auto-cropping, and Custom Background removal. |
| Phase 2 | Security & Compression: AES-256 Encryption, Gallery masking, and <100KB Compression engine. |
| Phase 3 | Login & Home Module: Offline auth, Search Dashboard, and order_id-based fetching. |
| Phase 4 | Sync Logic & Final APK: Background workers, Multipart Batching, Delta Sync implementation, Exception Reporting. |
| Phase 5 | Release Management: Deployment to Google Play Store and client's Apphost environment. |

7. OPERATIONAL WORKFLOW

7.1 The "Re-shoot" Feedback Loop

- Photographer uploads batch (e.g., 500 photos).

- Admin reviews on Web Portal and identifies issues (e.g., 5 blurry photos).

- Admin sends a WhatsApp list to the Photographer.

- Photographer uses the Search Feature in the App (Module 3) to find those 5 IDs.

- Photographer performs a "Re-capture," triggering the Warning: "This student already has a photo. Overwrite?".

- New photo is encrypted and queued for Delta Sync.

8. NON-FUNCTIONAL REQUIREMENTS (NFR)

- Language Support: English Only.

- Offline Tolerance: The app must be able to hold up to 2,000 photos locally without syncing.

- Performance: Image processing and encryption must take <2 seconds per photo on a 4GB RAM device.

- Reliability: 99.9% uptime for the local database to prevent data corruption.

9. ACCEPTANCE CRITERIA (Phase-Wise Sign-off)

Phase 1: Batch Capture & Edit Module

- AC 1.1: The camera viewfinder must display a Static Face Guide and Student Data Overlay.

- AC 1.2: Post-processing AI must detect a face and apply the configured crop (e.g., 3.5cm x 4.5cm) within 2 seconds of capture.

- AC 1.3: "Background Removal" must support White, Blue, and Custom Colours.

- AC 1.4: "Batch Workflow" must allow saving and returning to list in under 2 seconds.

Phase 2: Security & Compression Modules

- AC 2.1: Every saved image must be AES-256 encrypted and unreadable by standard file managers.

- AC 2.2: App must prevent images from appearing in public Galleries.

- AC 2.3: Compression engine must reduce files to <100KB.

Phase 3: Login & Home Module Implementations

- AC 3.1: Login must return a list of assigned order_ids (Schools).

- AC 3.2: Home Dashboard must load 5,000+ students in <200ms from Hive.

- AC 3.3: App must warn if device RAM is insufficient (<4GB).

Phase 4: Offline Sync Logic & Final APK

- AC 4.1: Delta Sync: Fetching students only downloads records modified after last_sync_timestamp.

- AC 4.2: Multipart Batching: Background worker uploads chunks of 10-20 images; binary files separate from metadata.

- AC 4.3: Exception Reporting: If specific images fail in a batch, only those IDs are marked "Failed/Pending"; others are marked "Synced".

- AC 4.4: Final APK memory footprint must be <1.2GB during peak processing.

Phase 5: Play Store & Apphost Release

- AC 5.1: Successful publication on Google Play Store.

- AC 5.2: Successful deployment to client's Apphost.

- AC 5.3: Delivery of Source Code with README.

END OF DOCUMENT